| PROJECT STATUS REPORT |  |
| --- | --- |
| Project Name | TradeMySkills |
| For Week Ending | March 18, 2026 |
| Project Status | Yellow |
| Status Description | The project is currently at yellow status because the team has built the core foundation of the TradeMySkills application, but some features are still incomplete for a full working version. Reasons for yellow status: • Some prototype-based pages are ready only as demo views and are not fully connected to a database yet. • The team is still refining MVC integration and feature flow based on what was learned in the lab section. • Time was spent resolving setup, routing, and environment issues instead of only building features. Planned actions to return to green status: • Complete and connect the remaining core features. • Continue testing routes, views, and controllers. • Improve interface consistency based on the high-fidelity prototype. • Strengthen integration and team coordination for the next project phase. |
| Activities—During the Past Week |  |
| • Reviewed the high-fidelity prototype and identified the pages needed for the demo. • Organized the project using the MVC structure learned in the lab section. • Built or refined key demo pages such as the landing page, login, sign up, dashboard, skill details, post-skill form, and messages. • Worked on routes, controllers, and views to support the TradeMySkills demo flow. • Used Bootstrap and EJS to create a clean interface consistent with the prototype. • Tested the application locally in VS Code and resolved server/port issues. • Coordinated as a team to prepare the project scrum/check-in presentation and demo. |  |
| Activities—Planned for Next Week |  |
| • Connect more of the demo pages to backend functionality. • Improve validation and overall user flow. • Continue polishing the UI to better match the prototype. • Test the demo thoroughly so the in-class presentation runs smoothly. • Organize GitHub content so the repository is easier to read and navigate. • Prepare the final scrum report-out and assign speaking/demo roles to team members. |  |
| Project Issues |  |
| • Some features are currently demo-level and not fully persistent. • The team experienced technical issues such as port conflicts, setup friction, and integration challenges. • Matching the prototype while staying within what was learned in the lab section required careful scope control. Related work/decisions: • The team decided to focus first on core lab-based functionality before adding advanced features. • The demo was scoped around pages and flows that could be realistically built using the techniques covered in class. |  |
| Project Changes |  |
| • The project scope for this deliverable was adjusted to prioritize a stable lab-based demo over advanced features. • The team aligned the work more closely with the high-fidelity prototype to improve presentation quality. • Feature priorities were updated so the most important user flows could be shown during the scrum/check-in. |  |